ServiceNow Based Employee Laptop Request Application

Team ID: SWUID2026190373
Date: 07 September 2026

Project Planning Logic

A Sprint is a fixed period during which the team completes a planned set of tasks.

An Epic is a major functional requirement that is divided into smaller user stories.

A User Story is a small, implementable requirement that contributes to an Epic.

Story Points represent the relative effort required to complete a user story.

Story Point Scale

1 – Very Easy task

2 – Easy task

3 – Moderate task

5 – Difficult task

Sprint 1 – Service Catalog and Request Form

Epic 1: Employee Service Catalog Setup

Create Employee Service Catalog (USN1) – 2

Create Laptop Request Record Producer (USN2) – 3

Configure request variables and field mapping (USN3) – 3

Configure catalog visibility and access (USN4) – 2

Total Story Points in Sprint 1 = 2 + 3 + 3 + 2 = 10

Sprint 2 – Approval and Automation

Epic 2: Approval Workflow Automation

Configure manager approval process (USN5) – 5

Update request status based on approval decision (USN6) – 3

Configure approval and rejection email notifications (USN7) – 3

Test end-to-end request processing (USN8) – 3

Total Story Points in Sprint 2 = 5 + 3 + 3 + 3 = 14

Total Story Points and Velocity

Sprint 1 = 10 Story Points

Sprint 2 = 14 Story Points

Total Story Points = 24

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 24 / 2 = 12 Story Points per Sprint