Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Team ID: SWUID2026190373
Date: 07 September 2026

Project Name: ServiceNow Based Employee Laptop Request Application

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Employee Service Catalog | USN-1 | As an employee, I can access the Employee Service Catalog to request a laptop. | 2 | High |
| Sprint-1 | Employee Service Catalog | USN-2 | As an employee, I can submit a laptop request through a Record Producer. | 3 | High |
| Sprint-1 | Request Form | USN-3 | As an employee, I can provide requester, email, date, description, status, reason, request type, and manager details. | 3 | High |
| Sprint-1 | Request Form | USN-4 | As an administrator, I can map Record Producer variables to the Laptop Request Form table fields. | 2 | High |
| Sprint-2 | Approval Workflow | USN-5 | As a manager, I can approve or reject an employee laptop request. | 5 | High |
| Sprint-2 | Workflow Automation | USN-6 | As the system, I can update the request status automatically after the approval decision. | 3 | High |
| Sprint-2 | Notifications | USN-7 | As an employee, I receive email notifications when my request is approved or rejected. | 3 | Medium |
| Sprint-2 | Testing | USN-8 | As an administrator, I can test the complete request, approval, status update, and notification process. | 3 | High |

Project Tracker, Velocity and Burndown Planning

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 07 Sep 2026 | 12 Sep 2026 | 10 | 12 Sep 2026 |
| Sprint-2 | 14 | 6 Days | 14 Sep 2026 | 19 Sep 2026 | 14 | 19 Sep 2026 |

Velocity

Average team velocity = Total Story Points Completed / Number of Sprints

Average velocity = 24 / 2 = 12 Story Points per Sprint

Burndown Chart

The burndown chart can be used to track the remaining story points across Sprint 1 and Sprint 2 for the ServiceNow Based Employee Laptop Request Application.